CreativeLoop

Automated Weekly Marketing Creatives Platform

Full Project Plan  •  Architecture  •  Build Guide

| Project | CreativeLoop |
| --- | --- |
| Version | 1.0 — Initial Plan |
| Date | March 2026 |
| Type | Portfolio / SaaS Product |
| Stack | Next.js • OpenAI • Supabase • Resend |

# 1. Project Overview

## 1.1 Concept

CreativeLoop is a subscription-style platform that automatically generates a full week’s worth of social media marketing content for businesses — every single week, with zero manual effort from the business owner. Think of it like a flower bouquet subscription, but instead of flowers, businesses receive a fresh set of polished marketing creatives delivered to their inbox and dashboard.

Businesses sign up once, fill out a short onboarding form about their brand, and from that point onwards the system runs on autopilot. Every week, CreativeLoop uses AI to generate social media images, captions, hashtags, and short video scripts tailored specifically to that business. These are bundled into ready-to-post packages and sent via email, plus made available on a clean dashboard portal.

## 1.2 The Problem It Solves

Small and medium-sized businesses consistently struggle with content marketing. The core pain points are:

- Time — creating consistent, quality social media content takes 5–10 hours per week for most SMBs

- Cost — hiring a social media manager or agency costs $1,000–$5,000+ per month

- Consistency — most businesses post irregularly because content creation is hard to maintain

- Creativity fatigue — coming up with fresh ideas week after week is mentally draining

CreativeLoop eliminates all four problems with one subscription.

## 1.3 What Gets Generated Each Week

Each business receives a weekly package containing all of the following:

- 4–7 full post packages (one per day, Mon–Sun)

  - Per post: a social media image (AI-generated, brand-matched)

  - Per post: a caption with hashtags for Instagram, Facebook, and LinkedIn

  - Per post: a short video script for Reels / TikTok (30–60 seconds)

- A weekly summary email with thumbnail previews

- All assets downloadable from the dashboard

## 1.4 Why This Makes a Great Portfolio Project

- Demonstrates end-to-end full-stack development (frontend, backend, database, auth)

- Showcases AI/LLM integration with real-world business value

- Automated scheduling and background jobs (production-grade pattern)

- Email delivery pipeline (transactional email, templating)

- Feedback loops and prompt engineering (making AI outputs improve over time)

- Clean, user-friendly onboarding — no templates, no choices, fully automatic

# 2. User Flow

## 2.1 Business Onboarding

- Business visits the CreativeLoop landing page and clicks “Get Started”

- They create an account (email + password via Supabase Auth)

- They fill in the one-time brand onboarding form (5–2 minutes):

  - Business name and tagline

  - Industry / niche (e.g., bakery, fitness studio, real estate, SaaS)

  - Brand colors (primary + secondary hex codes)

  - Tone of voice (Professional / Playful / Bold / Inspirational / Minimal)

  - Target audience (e.g., “women aged 25–40 interested in fitness”)

  - Platforms to post on (Instagram, Facebook, LinkedIn, TikTok)

  - Any content to avoid / special notes

- System saves their profile and queues their first generation

- First weekly package is generated within minutes of sign-up

- Business receives a welcome email with their first creatives

## 2.2 Weekly Recurring Flow (Fully Automatic)

- Every Monday at 7:00 AM, Vercel Cron fires the /api/cron/weekly endpoint

- The system fetches all active business profiles from Supabase

- For each business, the AI pipeline runs (see Section 4)

- Generated creatives are stored in Supabase Storage and the database

- A personalized email is sent via Resend with thumbnail previews + dashboard link

- The dashboard updates with the new week’s package

## 2.3 Business Dashboard Experience

- Log in to see the current week’s creatives and all past packages

- Each post package shows: image preview, caption, hashtags, video script

- One-click download of individual assets or entire week as a ZIP

- Rate each creative (1–5 stars) and optionally add notes

- Feedback is automatically incorporated into the next generation prompt

# 3. Technology Stack

CreativeLoop is built as a modern full-stack web application. Every tool was chosen for developer experience, scalability, and real-world portfolio relevance.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) + Tailwind CSS | Dashboard UI, onboarding, feedback portal |
| Backend / API | Next.js API Routes | REST endpoints for generation, auth, data |
| Database | Supabase (PostgreSQL) | Business profiles, creatives, feedback |
| AI – Text | OpenAI GPT-4o | Captions, hashtags, video scripts |
| AI – Images | DALL-E 3 (via OpenAI API) | Auto-generated social media visuals |
| Email | Resend | Weekly delivery of creative packages |
| File Storage | Supabase Storage | Generated images & asset hosting |
| Auth | Supabase Auth | Business login to dashboard |
| Scheduling | Vercel Cron Jobs | Triggers weekly generation pipeline |
| Hosting | Vercel | Zero-config deployment with edge functions |

## 3.1 Why These Choices

### Next.js 14 (App Router)

Next.js is the industry-standard React framework. Using the App Router demonstrates knowledge of server components, server actions, and modern React patterns. It also makes Vercel deployment trivially easy.

### Supabase

Supabase provides PostgreSQL, authentication, file storage, and real-time subscriptions in one platform with a generous free tier. It’s ideal for portfolio projects because it’s production-grade but requires no DevOps.

### OpenAI (GPT-4o + DALL-E 3)

The industry’s leading AI APIs. GPT-4o generates contextually aware captions and scripts, while DALL-E 3 produces high-quality images. Using both demonstrates multi-modal AI integration.

### Resend

Resend is the modern developer-first email API, built by the creators of React Email. It allows beautiful HTML emails with React components, far superior to legacy providers like SendGrid for developer workflows.

### Vercel Cron

Native cron support within Vercel’s platform. No separate infrastructure needed for scheduling — just a cron configuration in vercel.json and a protected API route.

# 4. AI Generation Pipeline

## 4.1 How It Works

The AI pipeline is the heart of CreativeLoop. It takes a business’s stored profile and feedback history, constructs a highly detailed prompt, and calls OpenAI’s APIs to generate a full week of content.

## 4.2 Prompt Construction

Each generation call builds a system prompt that includes:

- Business context: name, industry, tagline, tone, target audience

- Brand constraints: primary/secondary colors (referenced in image prompts), content to avoid

- Platform context: which platforms (affects aspect ratios, caption length, tone)

- Feedback history: average ratings from past weeks, any specific notes left by the business

- Temporal context: current week, any upcoming dates / seasons / holidays

- Diversity instruction: ensure variety across the 7 posts (educational, promotional, behind-the-scenes, testimonial, etc.)

## 4.3 GPT-4o — Text Generation

A single structured call to GPT-4o with JSON mode generates all 7 post captions + hashtags + video scripts in one response. The output is a structured JSON array that maps directly to the database schema.

The model is instructed to:

- Write captions that match the business’s tone and audience

- Include 15–20 relevant, mixed-popularity hashtags per post

- Vary the post content type across the week (educational, promotional, motivational, etc.)

- Write a 30–60 second video script in hook → content → call-to-action format

## 4.4 DALL-E 3 — Image Generation

For each of the 7 posts, a separate DALL-E 3 call generates the image. The image prompt is:

- Auto-built from the caption context and business industry

- Instructed to use the business’s brand colors in the color palette

- Optimized for 1:1 aspect ratio (Instagram standard)

- Specifically designed to avoid text in the image (text overlays are cleaner when added separately)

## 4.5 Feedback Loop

When a business rates their creatives, this data feeds back into the next generation:

- Average rating below 3: the system adds a prompt note to change the content direction

- Average rating above 4: the system adds a prompt note to stay close to the same style

- Specific text notes are included verbatim in the next prompt

This creates a system that genuinely improves week over week, personalizing to each business’s taste without requiring manual template selection.

# 5. Database Schema

Four core tables power the platform, stored in Supabase (PostgreSQL).

## 5.1 businesses

Stores each business’s profile. One row per registered business.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key, auto-generated |
| user_id | uuid | Foreign key to Supabase Auth users table |
| name | text | Business name |
| industry | text | Industry / niche (e.g. 'Bakery', 'SaaS') |
| tagline | text | Optional short tagline for the business |
| tone | text | One of: professional, playful, bold, inspirational, minimal |
| brand_color_1 | varchar(7) | Primary brand color as hex (e.g. #4F46E5) |
| brand_color_2 | varchar(7) | Secondary brand color as hex |
| target_audience | text | Free-text description of target audience |
| platforms | text[] | Array of platforms: ['instagram','facebook','linkedin'] |
| avoid_content | text | Optional content / topics to avoid |
| active | boolean | Whether this business is on an active subscription |
| created_at | timestamptz | Timestamp of account creation |

## 5.2 weekly_packages

One row per weekly generation batch for each business.

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| business_id | uuid | Foreign key to businesses table |
| week_start | date | Monday date of the week this package covers |
| status | text | One of: generating, ready, failed |
| created_at | timestamptz | When generation was triggered |

## 5.3 creatives

One row per individual post within a weekly package (typically 7 per package).

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key |
| package_id | uuid | Foreign key to weekly_packages |
| day_index | integer | 0=Monday through 6=Sunday |
| post_type | text | e.g. promotional, educational, motivational, behind-the-scenes |
| caption | text | Full social media caption text |
| hashtags | text[] | Array of hashtag strings (without #) |
| video_script | text | 30-60 second script in hook / content / CTA format |
| image_url | text | Supabase Storage URL for the generated image |
| image_prompt | text | The DALL-E 3 prompt used (for debugging + transparency) |
| rating | integer | Business feedback: 1-5 stars (null if not yet rated) |
| feedback_notes | text | Optional free-text feedback from the business |
| created_at | timestamptz | When this creative was generated |

# 6. API Endpoints

All endpoints are Next.js API Routes under /app/api/. The cron endpoint is protected via a CRON_SECRET environment variable checked against the Vercel-Cron-Authorization header.

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/signup | Register a new business account |
| POST | /api/onboarding | Save initial brand profile |
| GET | /api/creatives/:businessId | Fetch all weekly creative packages |
| GET | /api/creatives/:packageId/assets | Fetch assets for one package |
| POST | /api/feedback | Submit rating + notes for a creative |
| POST | /api/generate | Manually trigger generation (admin/demo) |
| GET | /api/cron/weekly | Cron endpoint — generates for all active businesses |

# 7. Key Screens & UI

## 7.1 Landing Page

- Hero: “Your week’s worth of marketing content, generated automatically”

- Visual showing the onboarding → generation → delivery flow

- CTA: “Start your free trial”

- Sample creative previews (a few example posts from a demo bakery / fitness studio)

## 7.2 Onboarding Form

- Multi-step form: 4 steps, each with one to three fields

- Live preview: as the user fills in their brand colors + tone, a sample post updates in real-time

- Progress bar at the top

- Fully responsive, works great on mobile

## 7.3 Dashboard — This Week

- Card grid: one card per post (7 per week)

- Each card shows: day label, image thumbnail, caption preview, hashtag count, star rating UI

- Expandable drawer: click any card to see full caption, all hashtags, full video script

- ‘Download Week’ button: one click to download all 7 images + a text file with all captions/scripts

## 7.4 Dashboard — History

- Past weekly packages listed by date

- Any week can be re-opened to view and download past creatives

- Average rating displayed per week so businesses can track quality trend

## 7.5 Weekly Email

- Sent every Monday morning via Resend

- Designed as a mini-brochure: 3 image previews with captions

- “View this week’s full package” CTA button linking to dashboard

- Personalized subject line: “[Business Name]’s creatives for the week of March 16 are ready ✨”

# 8. Build Plan

The project is structured as 6 phases over approximately 8 weeks. Each phase results in a working, demonstrable milestone.

| Phase | Timeline | Focus | Deliverables |
| --- | --- | --- | --- |
| Phase 1 | Week 1–2 | Foundation | Project setup, auth, onboarding form, Supabase schema |
| Phase 2 | Week 3–4 | AI Pipeline | GPT-4o caption/script generation, DALL-E image generation, storage |
| Phase 3 | Week 5 | Scheduling | Vercel Cron, weekly trigger, batch generation for all active businesses |
| Phase 4 | Week 6 | Email Delivery | Resend integration, weekly email with previews + dashboard link |
| Phase 5 | Week 7 | Dashboard & Feedback | Creative packages view, download assets, feedback ratings |
| Phase 6 | Week 8 | Polish & Launch | Mobile responsiveness, portfolio page, demo video, README |

## 8.1 Project Directory Structure

creative-loop/
├── app/
│   ├── (auth)/           ← login, signup pages
│   ├── (dashboard)/      ← protected routes
│   │   ├── page.tsx       ← this week’s creatives
│   │   └── history/      ← past packages
│   ├── onboarding/       ← multi-step form
│   ├── api/
│   │   ├── onboarding/   ← save business profile
│   │   ├── creatives/    ← fetch / download
│   │   ├── feedback/     ← ratings + notes
│   │   ├── generate/     ← manual trigger
│   │   └── cron/weekly/  ← scheduled trigger
│   └── layout.tsx
├── components/           ← UI components
├── lib/
│   ├── supabase/         ← db client + queries
│   ├── openai/           ← generation pipeline
│   ├── email/            ← Resend templates
│   └── utils/
├── emails/               ← React Email templates
├── vercel.json           ← cron config
└── .env.local            ← API keys

## 8.2 Environment Variables Required

- NEXT_PUBLIC_SUPABASE_URL — Supabase project URL

- NEXT_PUBLIC_SUPABASE_ANON_KEY — Supabase public anon key

- SUPABASE_SERVICE_KEY — Supabase service role key (server-only)

- OPENAI_API_KEY — OpenAI API key for GPT-4o + DALL-E 3

- RESEND_API_KEY — Resend email API key

- CRON_SECRET — Secret token to protect the cron endpoint

- NEXT_PUBLIC_APP_URL — Production URL for email links

# 9. Portfolio Presentation

## 9.1 What to Show on Your Website

When presenting CreativeLoop on your portfolio, highlight these talking points:

- End-to-end automation: “zero clicks needed after onboarding”

- AI pipeline: multi-modal (text + image) generation with a feedback loop

- Production patterns: cron scheduling, transactional email, cloud storage

- User-centric design: no templates, no complexity, instant value

## 9.2 Demo Strategy

A live demo or walkthrough video is the most effective way to showcase this project. Consider:

- Recording a Loom video showing the full flow from sign-up to receiving the email

- Hosting a live demo at creativloop.yourdomain.com with a pre-seeded demo account

- Including before/after screenshots of the generated creatives for a sample business

- Writing a technical case study: the challenges you solved, the AI prompt engineering decisions

## 9.3 Differentiation Points

If asked about the project in an interview, emphasize:

- The feedback loop design: how ratings improve generation quality over time

- Prompt engineering: how brand context, tone, and platform constraints shape AI outputs

- Reliability: error handling for failed generations, retry logic, status tracking in the DB

- Scalability: the cron job pattern scales horizontally — 100 businesses costs the same infrastructure as 10

# 10. Future Features (V2+)

## 10.1 Direct Social Publishing

Integrate with platform APIs (Instagram Graph API, Facebook Pages, LinkedIn API) to allow businesses to schedule and publish posts directly from the dashboard — removing the copy-paste step entirely.

## 10.2 Brand Asset Upload

Allow businesses to upload their own logo and product photos so DALL-E incorporates real brand assets into image generation rather than creating fully AI-imagined imagery.

## 10.3 Multi-Language Support

Add a language preference field to the onboarding form. GPT-4o natively supports caption generation in 50+ languages, making internationalization low-effort.

## 10.4 Content Calendar View

A calendar UI showing all 7 days of the week with the scheduled posts, so businesses can see their content plan at a glance and drag-and-drop reorder posts if desired.

## 10.5 Subscription Tiers

A free tier (one platform, 4 posts/week) and a paid tier (all platforms, 7 posts/week, priority generation, custom prompt overrides). Integrate Stripe for payment handling.

## 10.6 Analytics

If businesses connect their Instagram/Facebook accounts, pull post performance metrics (reach, likes, saves) and correlate with which AI-generated styles perform best. Use this to further refine the generation pipeline.

CreativeLoop — built to ship, built to impress.

Start with Phase 1 this week. The system runs itself after that.